STATEMENT OF WORK Pilot Engagement — White & Bright Group ERP

Between:  [Developer / Your Company Name]  (“Developer”)   and   White & Bright Group  (“Client”)

Date: [Date]      Version: 1.0      Valid for: 30 days from the date above

Note: fields shown in [amber brackets] are to be completed before issuing to the Client. Commercial terms (fees & payment schedule) are covered in a separate proposal.

1.  Purpose

This Statement of Work (SOW) sets out the scope, deliverables and terms for the design and development of a custom Enterprise Resource Planning (ERP) system for the White & Bright Group, as defined in the approved Business Requirements Document (BRD v1.1) and Functional Specification Document (FSD). The engagement is delivered as a phased pilot. Fees and payment schedule are set out in a separate commercial proposal.

2.  Scope of Work

The Developer will design, build, test and deliver the ERP across four phases, per the BRD v1.1 baseline:

| Phase | Deliverable | Indicative duration |
| --- | --- | --- |
| Phase 1 — Foundation | Multi-company setup, Finance core, HR & Payroll master data, access/RBAC, approvals & alerts | ~3–4 months |
| Phase 2 — Commercial & Supply | CRM & Estimation, Inventory & SCM, customer & vendor portals | ~3–4 months |
| Phase 3 — Delivery & Safety | Projects, HSE, attendance & project timesheets, mobile app (PWA) | ~3 months |
| Phase 4 — Insight & AI | Executive dashboards, analytics and AI features | ~2 months |

Each phase is delivered as a working, usable release, followed by Client acceptance before the next phase begins.

3.  Deliverables (per phase)

- Working, tested ERP modules for the phase, deployed to the agreed environment.

- Configuration of workflows, approvals, roles and multi-company setup.

- Migration of the agreed master data for the phase.

- User Acceptance Testing (UAT) support and defect fixes.

- Basic user guidance / handover notes for the delivered features.

4.  Out of Scope

- Detailed engineering / CAD drawing production (drawings are stored, not created).

- Hardware, network, biometric devices and third-party service subscriptions (email/SMS/WhatsApp/AI usage, hosting).

- Statutory payroll filing outside the Client’s current operating countries.

- Any requirement not stated in BRD v1.1 / FSD (handled as a Change Request, Section 6).

5.  Intellectual Property & Licence

The Developer retains ownership of the underlying platform, framework and reusable components, and the right to reuse them in other projects. The Client receives a perpetual, non-exclusive licence to use the delivered ERP for the White & Bright Group. Exclusive ownership, if required, is available under separate agreement.

6.  Change Requests

Any work outside the BRD v1.1 / FSD baseline will be documented and agreed in writing as a Change Request before work begins. This protects the agreed scope and timeline for both parties.

7.  Hosting & Running Services

Cloud hosting and any third-party running services (email/SMS/WhatsApp gateways and AI usage) are arranged in the Client’s name and borne by the Client. The Developer will advise on setup and configuration.

8.  Client Responsibilities & Assumptions

- Timely business decisions and sign-offs at each phase gate.

- Provision of master data (items, vendors, employees, open projects) for migration.

- Service accounts and credentials (hosting, email/SMS/WhatsApp, AI) held by the Client.

- User Acceptance Testing (UAT) and written acceptance of each phase.

- Country-specific tax/statutory rules for payroll and finance configuration.

9.  Reference & Case Study

As the first / pilot engagement, the Client agrees to act as a reference and to permit the Developer to reference this engagement (name, logo and a brief case study) in marketing, subject to the Client’s reasonable review.

10.  Warranty & Support

Each phase carries a [30]-day defect-fix warranty after acceptance. Ongoing support and enhancements are available under an optional Annual Maintenance Contract (AMC) under separate agreement.

11.  Acceptance

Signing below confirms agreement to this Statement of Work.

|  | For the Developer | For the Client (White & Bright Group) |
| --- | --- | --- |
| Name | [Name] | [Name] |
| Designation | [Designation] | [Designation] |
| Signature |  |  |
| Date |  |  |

Confidential — Prepared for the White & Bright Group