TECHNICAL PROPOSAL White & Bright Group — Enterprise Resource Planning (ERP) System

Prepared for: White & Bright Group of Companies      Date: 27 August 2026      Version: 1.0

1.  Our Approach

We propose a purpose-built, cloud-based ERP designed specifically for the White & Bright group. Rather than forcing your operations into off-the-shelf software, the system is tailored to your exact workflows — across all group companies — and remains fully owned by you.

- Custom-built to your exact processes — no licence fees, no vendor lock-in.

- One platform for the whole group — multi-company login, shared resources between companies, and consolidated accounts.

- Web + mobile — works in the office and on site, on desktop and phone.

- AI-ready and scalable — grows with the business and supports intelligent features.

2.  Technology

Built on proven, modern, industry-standard technology chosen for reliability, security and long-term support.

| Component | What it provides | Technology |
| --- | --- | --- |
| Web & Mobile App | Responsive web app + installable mobile app; works on desktop and phone | Next.js / React |
| Application Engine | Secure server logic with role-based access & multi-company control | TypeScript / Node.js |
| Database | Reliable, transaction-safe store for accounts, stock & projects | PostgreSQL |
| Documents & Files | Secure storage for drawings, certificates, POs & reports | Cloud object storage |
| Notifications | Email, SMS and WhatsApp alerts for approvals & expiries | Email / SMS / WhatsApp |
| Intelligence (AI) | Assistant, document reading and estimation support | Claude AI |
| Hosting & Security | Encrypted cloud hosting, automated backups, full audit trail | Cloud + Docker |

3.  Delivery Phases & Timeline

| Phase | Scope | Duration | Outcome |
| --- | --- | --- | --- |
| 1 Foundation | Multi-company setup, Finance, HR & Payroll master data, security & alerts | ~3–4 mo | Group & financial control from day one |
| 2 Commercial & Supply | CRM & Estimation, Inventory & SCM, customer & vendor portals | ~3–4 mo | Faster quotations, purchasing & stock control |
| 3 Delivery & Safety | Projects, HSE, attendance & project timesheets, mobile app | ~3 mo | Connected delivery; safety & compliance digitised |
| 4 Insight & AI | Executive dashboards, analytics, AI features | ~2 mo | Real-time, board-level visibility |

Indicative overall timeline: delivered in phases, with the first working release in ~2–3 months. Each phase is usable on its own, so value is delivered early and risk stays low. Durations are indicative and confirmed during detailed planning.

4.  Why This Approach

| You own it | Fits your business | Future-ready |
| --- | --- | --- |
| Full ownership of the system and data — no per-user licence fees. | Tailored to your fabrication, erection & maintenance workflows. | Cloud, mobile and AI-ready; scales as the group grows. |

Next step:  On approval of this proposal and the BRD, we proceed to detailed design and begin Phase 1.

Confidential — Prepared for the White & Bright Group